PROJECT PROPOSAL

BloodBound: 2D Platformer

Table of Contents

Project Abstract	2

Conceptual Design	3

Proof of Concept	4

Background	4

Required Resources	5

Project Vision Statement	5

Personas	6

Class Diagram	8

Sequence Diagram	9

Project Progress	10

Risk Table	16

Testing Report	17

## Project Abstract

This document proposes the development of a 2D platformer game in Java. The game is a side-scrolling action game where players must defeat enemies, avoid obstacles, and search through treasure chests in order to advance to the next level. Each level will become increasingly more difficult.

From the user’s point of view, they will be able to control a character using input from the keyboard. Keyboard input will allow users to do basic movements (move to the  left, move to the right, jump and crouch), attack and defeat enemies in combat, search and open chests for items that’ll help them throughout the game (health boosts, better weapons, keys, etc.), and progress to the next stage by clearing enemies and collecting all required items.

The game will use layered backgrounds, 2D animated sprites, a health-bar to keep track of damage, and interactive chests. Players will have to progress through 3-5 levels (number of levels depending on time allotted to do project).

## Conceptual Design

The game will be developed in Java using the LibGDX framework to render graphics, handle user input, and manage animations.

The overall layout of the game will follow an object-oriented design, breaking down all game functionalities into separate classes.

Some key classes will include:

- Main

  - Initializes the game (Setting up environment, loading assets, etc.)

  - Manages the game loop

  - Switches between levels

  - Controls state of game (start, pause, game over)

- Player

  - Handles user input

  - Keeps track of Player animations (walk, jump, attack, etc.)

  - Tracks health and inventory

- Enemy

  - Handles enemy movement and attacks (automated)

  - Tracks health

  - Detects collision with player

- Level

  - Loads background, chests and other objects

  - Spawns enemies

  - Determines when level has been cleared

- Chest

  - Detects player interaction

  - Plays an open animation and gives player an item

- Item

  - Retrieved from chest (potion, weapon, key)

Game Loop:

- Game launches and initializes assets (Backgrounds, Sprites, etc..)

- Player spawns in first level.

- Player will then explore environment, defeat enemies and search for chests.

- Once enemies are defeated and items have been collected from chests, next level unlocks.

- Game loop ends after final boss battle or after player quits.

Software and Tools Needed:

- Programming Language: Java

- Framework: LibGDX

- Build Tool: Gradle

- Graphics: Open-Source 2D Game Assets (CraftPix)

- Version Control: GitHub

## Proof of Concept

Link to GitHub repository that contains a minimal but functional build of the game: https://github.com/cis3296s26/final-project-01-bloodbound

The proof of concept demonstrates:

- Game window launches successfully

- Background loads correctly

- Player sprites renders

- User input moves the player

## Background

There are existing games similar to this one such as Hollow Knight, Castle Crashers and Super Mario Bros. All of these games combine combat, character progression, and allows for environmental exploration. But, unlike these large commercial games, this project will be a lot smaller, be more combat focused, use simple 2D sprites and be able to be expanded for future development.

There are open source 2D frameworks available and previous game projects on the class’ GitHub, but this project will not be using a previous game or a template. Instead, it will build core systems such as movement, combat, collision detection and item interaction from scratch using LibGDX.

This project will be different as it will have simple yet clean combat and be able to be expanded for future development.

## Required Resources

Background Knowledge:

- Object-Oriented Programming in Java

- Sprite animation

- Collision detection

- Simple 2D physics (gravity, jumping, speed)

- Game design principles

- Input handling

Hardware Resources:

- A computer capable of running Java and LibGDX

- No specialized hardware required

Software Resources:

- JDK

- IntelliJ Idea or Eclipse

- Git and GitHub

- LibGDX setup

All required tools are available through standard Computer Science department lab resources and no additional hardware purchases are necessary. And all background knowledge and skills can be obtained given the timeframe for this project.

## Project Vision Statement

For bored gamers who are looking for something fun in their spare time, without spending any money, Bloodbound is a new 2D platformer that allows passionate gamers to play an exciting game and then make contributions to the game to better their individual experience. Unlike other platformers from publishers like Nintendo, which come at a high cost, Bloodbound is a game void of unnecessary in game interactions and micro transactions and focuses solely on providing a responsive and challenging experience.

## Personas

Persona 1: Billy, a frugal father

Billy is a 40-year-old father of two who works a blue collared job and is relatively frugal with his money. He enjoys saving up his money and spending it on his family and their futures. He has always been interested in 2D platformer games such as Hollow Knight and Mario but struggles to justify spending the money on the game, despite his interest in gaming and in particular the genre. Billy recently heard of Bloodbound from his child who is also a gamer and would like to give it a go as the game is free to play. This is the first time in a long time in which Billy is able to play a quality 2D platformer game and not feel guilty for spending his money on it.

Persona 2: Alex, a  22 year old college student with programming and open-source knowledge

She was browsing GitHub in her free time, and upon seeing Bloodbound, was interested in trying it out. It was not difficult for her to install and run the game, as she is used to using Github and reading it. That night she played the game repeatedly. She enjoyed the mid-level difficulty and challenge that the game brought to the table, and thought the concept was good enough to contribute to, so she decided to clone it and try to start adding new features that she thought up to the game.

Persona 3:  Gabby, a young content creator living in LA

Gabby likes to find free indie games to share and stream to her fanbase. She sees someone talking about Bloodbound on a Reddit forum for speed runners. She is drawn to the fact that it’s easy to play and is free. During her stream, she first plays it at normal speed to understand the game’s mechanics. Then, she challenges herself to finish it in less than 5 minutes. Her audience is also entertained by the game. They enjoy the story, artwork, and the increasing difficulty of the game. This leads to a massive spike in engagement, and her followers send a bunch of gifts.

Persona 4: Sid, a retiree

Sid is a 62-year-old retiree who now has a lot of time on his hands. He wants to relive the good old days when he would play at the arcade with his friends. His favorites were Donkey Kong and Dig Doug. He enjoys when games get increasingly difficult, so when he discovered Bloodbound it was right up his alley. He really has no experience programing, but he is looking to learn and pick up this skill.

Persona 5: John, a high school student.

John is a 15-year-old high school student who lives in Rochester, New York. He is usually bored during the breaks between classes and looks for something interesting to kill the time. John plays games regularly, but the school breaks are usually too short for them. He had learned some coding in his Computer Science classes – good enough to clone a GitHub repository and set up the game correctly. Since it is an open-source project, he is also excited about the possibility of modding the game files himself. Thus, Bloodbound was the first choice on his list to entertain himself whenever he has small time slots available in his schedule.

Initial Feature list

- Precise movement that allows players to traverse the map both horizontally and vertically

- Combat that interacts with enemies

- Multiple levels (with increasing difficulty)

- Collision Detection (interacting with enemies via attacks and the environment through things such as ladders, chests, and spikes)

- Boss Encounter, marking the end of a level

- Home screen menu with a leaderboard section showcasing the fastest runs

## Class Diagram

uml diagram

Last updated uml (4/15)

## Sequence Diagram

Sequence 1: game startup, rendering map, player sprite, and enemy sprites

Sequence 2: creating the text box object that appears during the tutorial.

## Project Progress

Week 1 Progress

Sprint Goal: Create a plan for the upcoming sprints by working on the report. Familiarize developers with the game logic and add new animations to the main character.

Backlog Features:

- Update .gitignore

- Update Vision Statement

- Create Personas

- Flip the player

- Add an enemy

- Add player attack animation

- Add player sprint animation

- Fix player jump animation

| Tasks in Sprint | Task at the end of the Sprint | Assigned To |
| --- | --- | --- |
| Update .gitignore | Done | Pablo |
| Update Vision Statement | Done | Tyler |
| Create Personas | Done | Pablo, Tyler, Zipporah, Danny, Nazarii |
| Flip the player | Done | Danny |
| Add an enemy | Done | Zipporah |
| Add player attack animation | Done | Nazarii |
| Add player sprint animation | Done | Pablo |
| Fix player’s jump animation | Done | Tyler |

Week 2 Progress

Sprint Goal: Deliver a functional environment that will allow the player to explore and interact with elements, such as platforms and stairs, which will be accessible through the Main Menu.

Backlog Features:

- Update Readme

- Update Project Proposal

- Start Class Diagram

- Create and Render Map

- Camera Follows Sprite

- Add gravity / update jump animation

- Create a main menu

- Enemy Functionality

- Blood Charge Attack Animation

- Collision Detection with Tile File Objects

| Tasks in Sprint | Task at the end of the Sprint | Assigned To |
| --- | --- | --- |
| Update Readme | Done | Tyler |
| Update Project Proposal | Done | Danny |
| Start Class Diagram | Done | Zipporah |
| Create and Render Map | Done | Danny |
| Camera Follows Sprite | Done | Danny |
| Add gravity / update jump animation | Done | Danny, Tyler |
| Create a main menu | Done | Pablo |
| Enemy Functionality | Done | Zipporah |
| Blood Charge Attack Animation | Done | Nazarii |
| Collision Detection with Tile File Objects | Done | Danny |

Week 3 Progress

Sprint Goal: Deliver a semi-interactive level 1 where the player can navigate through the entire first level, interact with ladders, and spikes. Additionally, create a displayable timer for how long one is in the level.

Backlog Features:

- Fix jump

- Design and render entire level 1 map

- Add Timer

- Add base score table

- Change map collision for level, floors, ceilings, walls

- Add collision interaction for ladder

- Collision Detection for the main character projectiles

- Fix Karasu Sprite Sheet

- Add collision interaction for spikes

- Death animation for player

- Organize methods into separate classes

- Add a health bar

- Fix enemy

- Add death animation to enemy

| Tasks in Sprint | Est. Vel | Fin. Vel | Task at the end of the Sprint | Assigned To |
| --- | --- | --- | --- | --- |
| Fix jump | 1 | 1 | Done | Pablo |
| Design and render entire level 1 map | 5 | 5 | Done | Danny |
| Add Timer | 3 | 3 | Done | Pablo |
| Add base score table | 1 | 1 | Done | Pablo |
| Change map collision for level, floors, ceilings, walls | 1 | 3 | Done | Danny |
| Add collision interaction for ladder | 3 | 3 | Done | Danny |
| Collision Detection for the main character projectiles | 5 | 5 | Done | Nazarii |
| Fix Karasu Sprite Sheet | 1 | 1 | Done | Nazarii |
| Add collision interaction for spikes | 3 | 3 | Done | Danny |
| Death animation for player | 1 | 1 | Done | Danny |
| Organize methods into separate classes | 5 | 8 | Done | Tyler |
| Add a health bar | 3 | 3 | Done | Tyler |
| Fix enemy | 3 | 5 | Done | Zipporah |
| Add death animation to enemy | 3 | 3 | Done | Nazarii |

Week 4 Progress

Sprint Goal: Deliver a completely interactive first first level where all aspects are complete for the first level. Once first level is completed player is able to load into a second level that is blank.

Backlog Features:

- Update health bar

- Add damage to player functionality

- Add collision interaction for chest

- Generalize/Refactor enemy class

- Enemy moves on stairs (Bot logic)

- Add another enemy (animations and hitboxes)

- Add hurt animation to existing entities

- Add collision interaction with door

- Key tracker that goes up and down depending on if you have a key

- Add music

- Tutorial level on controls page

- Testing report

- Level 2 map start

- Update points when enemy is killed

- Load into second map once last door is interacted with

- Sound effects (hurt, attack, etc.)

- Update points when enemy is killed

- Update report

| Tasks in Sprint | Est. Vel | Task at the end of the Sprint | Assigned To |
| --- | --- | --- | --- |
| Update health bar | 1 | Done | Tyler |
| Add damage to player functionality | 3 | Done | Tyler |
| Add collision interaction for chest | 1 | Done | Danny |
| Generalize/refactor enemy class | 3 | Done | Nazarii |
| Enemy moves on stairs (Bot logic) | 1 | Done | Nazarii and Zipporah |
| Add another enemy (animation and hitboxes) | 3 | Done | Nazarii |
| Add hurt animation to existing entities | 3 | Done | Pablo |
| Add collision interaction with door | 3 | Done | Danny |
| Key tracker that goes up or down depending on if you have a key | 1 | Done | Danny |
| Add music | 1 | Done | Zipporah |
| Tutorial level on controls page | 3 | Done | Danny |
| Testing report | 2 | Done | Tyler |
| Start level 2 map | 3 | Done | Zipporah |
| Load into second map once last door is interacted with | 1 | Done | Zipporah |
| Sound effects (hurt, attack, etc.) | 3 | Done | Zipporah |
| Update points when enemy is killed | 3 | Done | Pablo |
| Update report | 2 | Done | Danny and Tyler |

Week 5 Progress

Sprint Goal: Deliver a complete level two with minimal bugs. Add more interaction with the homescreen, allowing the player to exit the level into the homescreen and flesh out rankings screen

Backlog Features:

- improve bot logic / damage player without needing to run into them

- Add home button to go to home screen from game screen

- Add enemies to level 2

- Fix release for mac and windows

- Complete level 2 design

- Update and polish collisions for 2nd level

- Add interaction for level 2

- Make end of level 2 the “end of game” so we can update rankings screen

- Load right health in when going into level 2

- Add health potion before boss fight

- Fill out options page where you can change music and difficulty

- Add level 2 music and sound effects

- Update report

- Edit Enemy Bot Logic to Include Jumps and Add Jump Animation

- Refactor animations out of Enemy and Player Classes

- Update UML diagram

| Tasks in sprint | Est. Vel | Task at the end of the Sprint | Assigned to |
| --- | --- | --- | --- |
| Improve bot logic / damage player without needing to run into them | 3 | Done | Danny |
| Add home button to go to home screen from game screen | 3 | Done | Pablo |
| Add enemies to level 2 | 3 | Done | Tyler |
| Fix release for mac and windows | 2 | Done | Tyler and Danny |
| Complete level 2 design | 5 | Done | Zipporah |
| Update and polish collisions for 2nd level | 3 | Done | Danny |
| Add interaction for level 2 | 3 | Done | Zipporah |
| Make end of level 2 the “end of game” so we can update rankings screen | 3 | Done | Danny |
| Load right health in when going into level 2 | 3 | Done | Tyler |
| Add health potion before boss fight | 1 | Done | Zipporah |
| Fill out options page where you can change music and difficulty | 2 | Done | Pablo |
| Add level 2 music and sound effects | 2 | Done | Tyler |
| Update report | 1 | Done | Danny |
| Edit Enemy Bot Logic to Include Jumps and Add Jump Animation | 4 | Done | Nazarii |
| Refactor animations out of Enemy and Player Classes | 2 | Done | Nazarii |
| Update UML diagram | 2 | Done | Nazarii |

Total velocity: 42

Week 6 Progress

Sprint Goal: Deliver a complete release of a game with a new Boss Level and the previous two levels finalized. Add appropriate difficulty options, sound effects, boss health bar, and credits screen. Release the first version of the game.

Backlog Features:

- Design boss level map

- Add collisions to boss (3rd) level

- Boss level music and sfx

- Add Karasu Boss to the boss level

- Boss Health Bar

- Apply difficulty and sound options for all levels

- Make end of game after finishing boss level

- Add an end of game credit screen

- Expand logic to make the crow guy jump downward

- Refactor the enemy bot logic for maintenance purposes

- Load right health into level 2

- Fix getting stuck at the walls

- Move health potion to the left

| Tasks in sprint | Est. Vel | Task at the end of the Sprint | Assigned to |
| --- | --- | --- | --- |
| Design boss level map | 3 | Done | Zipporah |
| Add collisions to boss (3rd) level | 3 | Done | Zipporah |
| Boss level music and sfx | 2 | Done | Zipporah |
| Add Karasu Boss to the Final Level | 2 | Done | Nazarii |
| Boss Health Bar | 2 | Done | Tyler |
| Apply difficulty and sound options for all levels | 2 | Done | Pablo |
| Make end of game after finishing boss level | 1 | Done | Danny |
| Add an end of game credit screen | 3 | Done | Danny |
| Expand logic to make the crow guy jump downward | 2 | Done | Nazarii |
| Refactor the enemy bot logic for maintenance purposes | 2 | Done | Nazarii |
| Load right health into level 2 | 3 | Done | Tyler |
| Move health potion to the left | 1 | Done | Danny |
| Fix getting stuck at the walls | 2 | Done | Nazarii |
| Fix automatic jump on level 2 | 2 | Done | Nazarii |
| Fix teleporting issues | 4 | Done | Nazarii |

Total velocity: 34

## Risk Table

| Risk | Category | Probability | Impact | Risk Exposure |
| --- | --- | --- | --- | --- |
| Velocity estimate may be low | PS | 70% | 2 | 1.4 |
| Team Member leaves | ST | 10% | 3 | 0.3 |
| Project size estimate too large | PS | 30% | 2 | 0.6 |
| Unable to release to all platforms | SR | 20% | 4 | 0.8 |
| Library/tools become obsolete or unavailable | TR | 10% | 5 | 0.5 |
| Mp3 files corrupts or causes our game to lag | TR | 30% | 4 | 1.2 |
| Objects not disposed properly | TR | 50% | 3 | 1.5 |
| Collision and Wall Code Logic accidentally teleport and make characters stuck | TR | 95% | 3 | 2.9 |
| Bot logic becomes unreliable | TR | 35% | 3 | 1.1 |

## Testing Report

For our testing, the team elected to avoid JUnit automated testing for this project. The reasoning behind this is due to the nature of the game being created. A game’s methodology is quite different than other applications that run things on their own. Instead of testing that a method runs, one can test it via the player. The player can view the controls of the game and ensure that each method works on their own. This is done via a tutorial, or guide, on how to play the game. For example, if a player presses the W key on the keyboard, the player character in the game should execute a jump. The testing of the jump is done by jumping.  Since the entire game is integrated within itself, you cannot run automated testing on individual areas; it is much faster to run the whole game, and test manually as it runs.

To this end, we have created a tutorial level, which guides the player to test out the basic functionality of the game, to let them learn how it works, and also to ensure all input features work as intended.